## Slide 1: Scrum-Agile Methodology
By Matthew Muller

## Slide 2: Members of the Scrum Team
Product Owner
  Acts as bridge between the stakeholders and the development team
  Must communicate with stakeholders to understand the product vision and work to communicate this vision to the rest of the team
  Responsible for creating and prioritizing the Product Backlog
Scrum Master
  Acts as a coach/facilitator for the Scrum team
  Responsible for putting Scrum practices in place and making sure that they are followed
  Works to remove any possible roadblocks to the progress of the development team

## Slide 3: Members of the Scrum Team
Tester
  Responsible for uncovering bugs and defects in the product
  Works closely with the Product Owner to create test cases by developing a deep understanding of the user stories and identifying any ambiguity
  Lays out clear pass/fail measures to show how well the product is meeting the exact needs of the client
Developer
  Responsible for carrying out the designing and production of the actual product
  Works alongside the Product Owner and Scrum Master in planning the sprint by determining how much work can realistically be done during the sprint
  Inspect and adapt each day and at the end of the sprint to learn how to better execute development

## Slide 4: 5 Stages of the Agile SDLC
Ideation - The Product Owner works closely with stakeholders, the business team, developers, and future users of the app to develop a vision for the product and its development
Development - Teams begin building the software, including all related production tasks, such as UX/UI design, architecting, and coding
Testing - The team ensures that the code is clean, addressing any bugs or errors, and runs test cases to see if the product is working as desired
Deployment - Once the app is ready for release, the Agile team deploys it to their on-premise server or to a third party server, either physical or in the cloud
Operations - After the app is released, ongoing maintenance helps squash bugs and maintain functionality by collecting user data to make improvements

## Slide 5: SNHU Travel Project with Waterfall Approach
Development of the SNHU Travel project would have been much harder had the team been using the Waterfall approach to the SDLC. Under the Waterfall methodology, stakeholder and customer requirements are gathered at the beginning of the project, and then a sequential project plan is created to accommodate those requirements. The development process is very rigid and you only go onto a step after the one before it has been completed. This would have caused problems when the client changed the vision of the product to focus on detox/wellness vacations. Since the team was using the agile approach, they were able to re-prioritize the backlog and deliver the updated product on time.

## Slide 6: Agile Approach vs Waterfall Approach
When deciding whether you want your team to take a waterfall approach or an agile approach to development, some things to consider are the client’s certainty about the vision of the product, how soon they want it delivered, and how complex the dependencies are. An Agile methodology is a superior choice when the client is uncertain about requirements or wants to be closely involved in the development process, and if timelines are short and they want rapid delivery. Waterfall is superior if there are complex dependencies, but Agile is preferable when dependencies are minimal. In this course, the SNHU Travel project definitely called for an agile approach due to the uncertain vision for the product and the rapid development.

## Slide 7: Works Cited
Hoek, Jasper van der. “Agile Explained: The 5 Stages of the Agile Development Lifecycle.”
Mendix, 1 Feb. 2022, https://www.mendix.com/blog/agile-software-development-lifecycle-stages/.
Jayaraman, Vivek. “The Role of the Tester in Scrum Team.” Leanpitch,
https://leanpitch.com/blogs/role-of-tester-in-scrum-team#:~:text=They%20are%20responsible%20for%20finding,in%20the%20context%20they%20use.
“Scrum Team Roles and Responsibilities: Scrum Master and Product Owner.” Software Testing
Help, 3 Feb. 2022, https://www.softwaretestinghelp.com/scrum-roles-responsibilities/.
“Using Waterfall Project Management Over Agile.” Smartsheet,
https://www.smartsheet.com/when-choose-waterfall-project-management-over-agile#:~:text=An%20Agile%20methodology%20is%20a,preferable%20when%20dependencies%20are%20minimal.